Team Sharp Cookie

**Hometown Portal YTI**

**Yesterday**

So far we have been focusing on organizing our group and choosing which features we would collectively like to implement. Below is a list of potential features we think would benefit the application, though there may not be sufficient time to implement all of them.

* Fix the services not closing bug
* Fix or remove the broken images on the news articles
* Find a way to pool info (news etc.) from additional sources
* Find a way to put in ads
* Add a my location option for the news tab
* Add options for job search (type of job, location, etc)
* Some kind of general settings activity (don't know what would go here, though)
* Tablet optimization (it ran on my tablet, but things we a bit small)
* Add a coupons tab
* Add a local NPR feed
* Add videos to the news tab
* Add a weather tab
* Add a section with reviews to some tabs

**Today**

Because of our limited timeframe and non-localized group situation, we have decided to first find all the features we would potentially like to implement, and then independently add features in order if urgency until we run out of development time. This allows us to work relatively independently, while still all working in the same direction.

**Impediment**

Though most of the team was familiar with Github, one member still needs to pick up the framework, which will cost a bit of time for him. He uses Subversion on a daily basis, however. Being a relatively large group all in different locations may also pose a challenge. Finally, there will probably be a bit of a learning curve to building on an existing piece of software, rather than starting our own from scratch.